**Castor**

**Client Project – Simple Sales Centre**

**Daily Log Sheet**

**January 7, 2013**

-The company was requested to make an efficient but simple human resources software program by a company, Simple Sales Center. During our first official meeting, we began to determine the major/main functions and features that our human resources software program will have. Also, we started work on the software design documents (Proposal, PERT chart, Flowchart and UML diagram).

**January 9, 2013**

-We encountered some questions that required us to ask the Simple Sales Center representative. We started analyzing and learning the various functions within human resources software made by other companies in order to understand the market competition within the field. We determined that a simple intuitive spreadsheet would adequately meet the needs of such software.

**January 10, 2013**

-We discussed about the graphic user interface of the software. Each member proposed designs along with their opinions among the company. The company compared the strengths and weaknesses of each design and the difficulty of implementing them, along with assessing the quality of each design.

**January 14, 2013**

-The software design documents were finalized, and all members are working on the coding portion of the software. They continue to code at home and during meet-ups.

**January 17, 2013**

-Coding portion of the software continues.

**January 21, 2013**

-The coding portion of the project will be wrapped up. The integration between the graphic components and the main class components have been carried out.

**January 23, 2013**

-The whole program was tested for any errors or improvements. Members switched each other’s code in order to seek any improvements.

**January 24, 2013**

- Debugging and code-fixing was carried out, and any remaining issues will be discussed thoroughly among members. Test log was created during this time period.

**January 28, 2013**

-Beta-tests were carried to the public. Took note of suggestions and made a beta-test log. Certain improvements were made according to the beta-test log.

**January 31, 2013**

-The group went over the presentation materials and made sure the program was functioning properly for the last time.

**February 4, 2013**

-The group gave a presentation to the possible consumers.